2021-Dec-07 ZAC Notes

## SHARE and Intro to Zowe V2

* No news other than to confirm what was proposed the prior week:
  + *Tentative acceptance by Ed Jaffee for Peter to give 3 to 5 minutes on Zowe V2 at SHARE*
  + *Proposal (thanks Rose!) to replace virtual conference on Zowe V2 with a series of videos to post up on a dedicated subject page on Zowe.org and drive interested traffic to the site via publications and references at SHARE and elsewhere and defer interactive discussions and Q&A to the spring/summer Zowe webinar.*
  + *Note, said materials may feed into the Zowe training conformance program*

## Chat Ops Incubator Proposal

* Bruce and Mike own shepherding of this as an incubation proposal. Remains a WIP
  + Proposal needs to go to the TSC (this week?) with some specifics on value proposition and features
  + No staffing yet

## Zowe V2 Prep

* Web page with details will be published on Zowe.org this week
* Content will be:
  + - Details on all breaking changes
    - Details on changes to conformance criteria
    - Status on V2 tech preview build in terms of what V2 work is code complete so extenders can decide when enough V2 work is done so they can proceed with testing
* V2 “office hours” starting next week and rolling out over the next month
* Some discussion on doing the next Zowe version a bit better in terms of communicating what is coming to exploiters so they can allocate time ahead of time to prepare
* Option noted to apply “LTS” label selectively to Zowe components based on maturity of V2 changes. There are downsides to doing this – does not fully pass sniff test for Enterprise software. So, we will not advertise this option and keep up pressure on exploiters to get ready in time.

## Survey

* Closed! 22 participants obtained like water from a stone
* Results: <https://rocket-software.app.box.com/file/893185302037?s=79mph5w28mijmzu3bl9r1fqobc9jvnkd>
* Peter’s initial “meta-thoughts”:
  + 40 is too many questions. Participation started to drop after question 8. By the end per-question participation had dropped from 22 to 8
  + Do we want to target separate surveys developers vs. enterprise consumers?

## Node js

* Now that dependency on node has increased there is a desire to make it easier to obtain

## ZAC Chair

* Mike Dubois is take over as chair of ZAC starting with next meeting