2022-Jan-25 ZAC Notes

As usual, if I’ve omitted anything you feel was important to record, please update these notes!

## Administrative

* Today’s attendees: Mike D, Nick, Boris, Pavlin, Sean, Peter, Rose, Mike B, Leanid, Jakub, Joe W, Fernando

## Zowe V2 Preparation

* + We discussed the target date for the V2 LTS preview.
  + Joe W says “Feb 1 is absolutely unattainable.”
  + Doc is not ready, there is no SMP/E build, install/confg problems still to be fixed.
  + TSC requested 2 months for validation and feedback before LTS
  + Plan is still to shoot for a February deliverable, but LTS maybe end of April.

## PI Planning

* Thursday is eliminated from the schedule but we’ll use the TSC meeting time to review the squad plans before the Friday wrap-up and confidence vote
* All agree to streamline the PI Planning process as much as possible